# CSE110 Schedule

* Week 1: Requirement Gathering
* Week 2: User Stories
* Week 3: Login GUI, main GUI
* Week 4: More functionality for Login & main
* Week 5: Functional Login, basic functionality main
  + Provide functional user class and login
    - Usernames and passwords are saved and can be verified
    - New usernames/Sign up
    - Returning users
  + Main GUI
    - Side scrolling
    - Bottom menu
    - Search bar
* Week 6: **Milestone**: Functional Login page, more functionality main page
  + Login features work
    - Facebook login
    - Google login
    - Username/Password login
  + Home page
    - Newsfeed
    - Bottom menu
      * Settings, Cart, Sell, Home, Chat
    - Profile
    - Search bar
    - Categories pull out menu
* Week 7: Iterate further on main page
  + Add items to newsfeed
    - From local database
  + Category/Home page GUI: **Jenny**
  + Sell page
    - Create new posts/items
    - View current selling items
  + Chat page: **Jessica**
    - Send/Receive messages
    - Log messages
    - Seller/Buyer
  + Cart page
    - Saved items
  + Settings: **Illia**
    - Notifications
      * On/off
      * Notification from app
    - Username change
    - Password change
    - Delete account
  + Search Bar: **Aaron**
  + User Profile/Login: **Miguel**
  + Items Class: **Miguel**
* Week 8: **Milestone: Baseline** Functional main page
  + Newsfeed fully functional
    - Able to click on items and look at description
    - Scrollable items
  + Category pull out menu
    - Home appliances, Fashion, etc.
    - Sort by:
      * Price, Popularity, Most Recent
  + All buttons in bottom menu go to new page
    - Each page not fully functional
* Week 9: Iterate over features
  + Settings
  + Cart
  + Sell
  + Chat
  + Profile
  + Home
* Week 10: **Milestone**: Update Baseline
  + Settings
    - Username/Password change
    - Notifications
    - Delete account
  + Profile
    - View profile
    - View seller reputation
    - Update/edit
  + Cart
    - Can save items
  + Sell
    - Can sell items
    - Can look at items you are selling
  + Chat
    - Can send message
    - Receive message
    - Load previous messages
  + Home
    - Show newsfeed
    - Sort items by category, price, most recent, most popular