# CSE110 Schedule

* Week 1: Requirement Gathering
* Week 2: User Stories
* Week 3: Login GUI, main GUI
* Week 4: More functionality for Login & main
* Week 5: Functional Login, basic functionality main
  + Provide functional user class and login
    - Usernames and passwords are saved and can be verified
    - New usernames/Sign up
    - Returning users
  + Main GUI
    - Side scrolling
    - Bottom menu
    - Search bar
* Week 6: **Milestone**: Functional Login page, more functionality main page
  + Login features work
    - Facebook login
    - Google login
    - Username/Password login
  + Main page
    - Newsfeed
    - Bottom menu
    - Search bar
    - Categories
* Week 7: Iterate further on main page
  + Add items to newsfeed
    - From Facebook
* Week 8: **Milestone: Baseline** Functional main page
  + Newsfeed fully functional
    - Able to click on items and look at description
    - Scrollable items
  + All buttons in bottom menu go to new page
    - Each page not fully functional
* Week 9: Iterate over features (bottom menu)
  + Settings
  + Cart
  + Sell
  + Chat
  + Home
* Week 10: **Milestone**: Several functioning features
  + Settings
    - Profile update
    - Username/password change
  + Cart
    - Can save items
  + Sell
    - Can sell items
    - Can look at items you are selling
  + Chat
    - Can send message
    - Receive message
  + Home
    - Show newsfeed